## Slide 1
Improving Text Extraction Accuracy with Image Preprocessing
Under the guidance of Dr. T. Sridevi
BE2102-07
1601 18 733 067
1601 18 733 081

## Slide 2: Project Timeline Week 1 - 5
Revision and Planning
Revised research papers, literature survey and project pipeline designed during Project Part 1.
Presented the project status report to project Supervisor and Faculty Coordinators.
Week 1
Requirement Analysis
Analyse requirements from the project pipeline and verify with project Supervisor.
Week 2
Define Workflow
Define a detailed step-by-step project workflow and verify with Supervisor
Week 3
Project Architecture
Design all necessary diagrams to deeply understand the project - including UML diagrams, Data flow diagrams and other architecture diagrams.
Week 4
Project Review 1
Prepare project review 1 report, verify it and make necessary changes based on project Supervisor feedback, and present the project status to Faculty Coordinators.
Week 5

## Slide 3: Project Timeline Week 6 - 10
Week 6
Code Development Phase 2
Enhancements will be made to the code developed so far as suggested by supervisor. Aim is to develop code for the text extraction using NLP and convert into speech.
Progress will be shown to the supervisor for feedback.
Week 7
Testing
The software will be tested using varied images and a log of the defects will be documented, fixed and retested.
Results of the testing phase will be shared with supervisor for further feedback.
Week 8
Deployment
The software will be deployed as an API and will be tested again for any enhancements that can be accommodated.
Week 9
Project Review 2
Demo of the working prototype along with result analysis will be prepared and demonstrated to supervisor and faculty for Review 2. A final report of our accomplishments, and findings will be documented and submitted to the Department.
Week 10
Code Development Phase 1
The building of software begins based on the detailed design prepared in the previous weeks. Aim is to develop code for image preprocessing pipeline.
Progress will be shown to the supervisor for feedback.